## Slide 1: Romeo Malette Forest 2019-20 Annual Work Schedule

## Slide 2: Period
April 1, 2019 to March 31, 2020
Year 1
First AWS of the 2019 FMP

## Slide 3: Harvest Area
Forest Unit | Annual Avg Harvest Area (ha) | 2018-19 Scheduled Harvest Area (ha)
BW1 | 110 | 272
LC1 | 456 | 1,252
MC2 | 426 | 1009
MW1 | 236 | 746
MH2 | 703 | 1,439
Pj1 | 131 | 575
Pj2 | 78 | 133
Po1 | 399 | 778
SB1 | 1,168 | 2,333
SF1 | 268 | 635
SP1 | 1,121 | 2,638
Total | 5,096 | 11,810

## Slide 4: Harvest Area
Phase 2 blocks from 2009-2019 FMP (bridging blocks have one year to cut them) about 1,013 ha

## Slide 5: Overlapping Licenses
EACOM and RYAM have 45% each of SPF volume.
Little John has 10% of SPF volume
Georgia Pacific has all poplar and birch OSB
Rockshield has all poplar veneer

## Slide 6: Mills
RYAM – SPF Sawlogs; Cochrane
EACOM – SPF Sawlogs; Timmins and Ostrom
GP Northwoods – Po/Bw OSB; Englehart
Little John – Sawlogs; Timmins
Millson – Bw Fuelwood; Timmins
Rockshield – Po Veneer, Cochrane

## Slide 7: Silviculture
- Site Preparation ~ 1,100 ha
- Natural regeneration ~ 2,000 ha
Planting ~ 1,100 ha
Seedlings ~ 1.71 million
Aerial Tending ~ 1,500 ha
Slash piling

## Slide 8: Roads
Horwood Peninsular Road – Primary may build
Straighten Penhorwood Road at 16 km
Branch and operational road construction to access harvest allocations
Road Maintenance

## Slide 9: Crossing Removals and Replacements
Potential Removals
-Kaneki bridge
-Pharand bridge
- Bl 364, Fripp Road, Bl 348, Bl 357.
Potential Replacement
- Nat River Bridge - Malette Road

## Slide 10: Forestry Aggregate Pits
Aggregate pits used to build forest access roads
Established within harvest blocks, approved road corridors or operational road boundaries
Can be active for up to 10 years
Six to expire this year

## Slide 11: Regeneration Surveys
2,000 ha scheduled for survey this year
- By helicopter

## Slide 12: Questions or Comments?